# The 2016 iCTF

The competition will be open to everybody (please do not announce this widely yet).

The competition will have an educational sub-competition that lasts 8 hours.

After 8 hours we declare an EDU track winner among the teams that have applied to the EDU track (the ones that are really sponsored by a faculty member)

The whole competition is 24 hours (48?) and the overall winner is declared at the end of that period.

The iCTF will be “standard” with attacks launched by the organizers.

However the cloud-based-framework will allow for competitions in which the attackers launch their own attacks.

UCSB will focus on developing the services

ASU will focus on infrastructure

Sept 1-13: Everybody thinks about ideas, cool stuff, services, architecture, infrastructure, feedback about the ideas above, etc.

During this period we make sure that the iCTF framework actually works (or at least we identify clearly problems).

Overall the idea is to change the minimum possible from the original framework.

Tue, Sept 13, 11am: Conf call with anybody interested to discuss various ideas and finalize (?) the design.

Sept 13-28: Work on what the requirements, in terms of infrastructure, are.

Understand how amazon would allow the competition to run in a protected isolated network.

(This is going to be mostly ASU, but I am sure that SecLab's cloud maniac will have their say…)

UCSB: Think about CTF theme and 10 (?) services - design.

Wed, Sept 28, 10am: Conf call with everybody to sync up and review the cloud design.

Sept 28-Oct 12: First cloud mockup, and development of 3 services (at least)

Wed Oct 12, 10am: Conf call with everybody to sync up

Oct 12- Nov 2: Finalizing of the infrastructure and complete development of the services.

Wed Nov 2nd, 11am: Sync up meeting, review of what’s done.

Nov 2-Dec 1st: Put everything together and test, test test.

Develop a mechanism that allow for immediate and automated pushing of all the competition data (including ground truth logs, service source code and POVs, etc.)